**C868 – Software Capstone Project Summary**

**Task 2 – Section A**



|  |  |
| --- | --- |
| **Capstone Proposal Project Name:** | Christie’s Companions |
| **Student Name:** | Michael Irick |

**Table of Contents**

Contents

[**Table of Contents** 2](#_Toc25333863)

[**Business Problem** 3](#_Toc25333864)

[**The Customer** 3](#_Toc25333865)

[**Business Case** 3](#_Toc25333866)

[**Fulfillment** 3](#_Toc25333867)

[**Out of Scope** 3](#_Toc25333868)

[**Existing Gaps** 4](#_Toc25333869)

[**Agile Methodology** 4](#_Toc25333870)

[**Deliverables** 4](#_Toc25333871)

[**Implementation** 4](#_Toc25333872)

[**Validation and Verification** 5](#_Toc25333873)

[**Environments and Costs** 5](#_Toc25333874)

[**Programming Environment** 5](#_Toc25333875)

[**Environment Costs** 5](#_Toc25333876)

[**Human Resource Requirements** 5](#_Toc25333877)

[**Project Timeline** 5](#_Toc25333878)

# **Business Problem**

**The Customer**

Christie’s Companions is a small dog breeder operation run by a single owner/operator. Its mission is to provide small dogs as emotional support animals for older individuals, particularly empty-nesters and widows who would otherwise lack companionship.

## **Business Case**

Christie Hill-Smith, the Owner, has previously operated the entire business using paper and pen and has found this to be unwieldy as the size of her operation grew. She also is lookin to create a public facing website to serve as a catalogue of the animals she raises. Most of the animals are pure-bred and need their pedigree to appear as part of the catalogue. Vaccination records are kept in Manila folders along with pedigree information and pictures. The need for a record keeping system used backend for a public web catalogue would significantly decrease the needed physical space used by the operation, increase the number of animals that can be tracked, and allow easier planning of breeding pairs to reduce the harm caused by inbreeding, as well as allowing greater visibility to the market.

## **Fulfillment**

A web application will fulfill the needs prevented. The application will be hosted on Amazon Web Services, running Ubuntu 18.04 Long Term Support Edition. The application will be served by Apache with Phusion Passenger, running on a Ruby-on-Rails framework backed by a PostgreSQL database.

The application will feature a front page to present the Customer’s mission, a catalogue that displays each animal’s information, pedigree, pictures, and other records. The catalogue will be searchable by name, breed, sex, and age.

The application will provide an administration portal that will allow the Customer to manage breeds, animals, and records. Animals can have multiple pictures uploaded as well as other types of records. The administration portal will be password protected.

## **Out of Scope**

The following features are out of scope and will not be implemented:

* Sales accounting
* E-commerce
* Payments
* Search Engine Optimization
* Marketing

# **Existing Gaps**

The existing system is a series of handwritten notes and photographs as well as pedigree and vaccination records. There is currently no systematic process in use. Customers visit the animals at the Customer’s home and then purchase the animal with a copy of the records with cash.

The proposed solution will allow the notes to be entered into a database system and easily managed through a web interface. The Customer’s customers will be able to visit the website to view details of each animal before coming to visit with it and can make more informed decisions about which one they want. Animals will be marked as sold when sold, but otherwise, no sales accounting will be provided.

# **Agile Methodology**

The Agile Methodology will be used in this process because it is known for its ability to keep the Customer in the loop at all stages of development allowing for changes to be made as the project develops. Each week, the developer and customer will meet face to face to go over the progress from the previous week. The system is demonstrated, customer feedback is gathered, and plans are made for the next week. Each weekly cycle is called a sprint.

# **Deliverables**

The planned deliverables will be available on a testing server for customer review for each sprint as follows:

* Sprint 0: Feature Plan and Design Mockup Approval.
* Sprint 1: Administrator portal with basic record keeping abilities.
* Sprint 2: Administrator portal with ad-hoc report creation.
* Sprint 3: Public web catalogue with search feature.
* Sprint 4: Integration of unresolved customer feedback and final user acceptance testing.
* Sprint 5: Production implementation.

# **Implementation**

During development, a staging environment that is reasonably close to future production environment will be made available to the Customer to demonstrate each deliverable. After the final user acceptance testing in the staging environment, the production environment will be setup, and the Customer’s domain pointed to the new site. Then, the Customer will begin to use the site to input data and marketing her animals to the public. As this is a new system, there will be no issues with down-time or a transition system for current users.

Implementation will be coordinated with the owner, Christie Hill-Smith, by the developer, Michael Irick. Post-implementation support will be carried out by the developer.

# **Validation and Verification**

In addition to the automated end-to-end test suite of the basic features of the application performed during development, the Customer will perform acceptance tests at the end of each sprint on that sprint’s deliverable. At the end of the final sprint, the customer will make a final round of acceptance testing before giving the green light for production implementation. Final production implementation will occur and the customer will be notified when the application is live.

# **Environments and Costs**

## **Programming Environment**

* Ubuntu 18.04 LTS running on AWS EC2 intance
* Apache 2.4.41 web server
* Phusion Passenger 6.0.4 application server
* Ruby 2.6.3 programming language
* Ruby on Rails 6.0.1 application framework
* PostgreSQL 12.1 database server

## **Environment Costs**

The costs for hosting and managing the staging and production environments during development and afterwards will be relatively minimal at $40/month. As all software used is free and open-source, there are no licenses to be paid.

## **Human Resource Requirements**

The time and cost of labor estimated for the completion of the application and assemble the necessary requirements and documentation is 104 hours. 8 hours is allocated to Planning and Design, 80 for Development, and 16 for documentation. These are to be billed at $100/hour for a total of $10,400 hours.

# **Project Timeline**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Phase | Milestone/Task | Deliverable | Description | Dates |
| Planning and Design | Sprint 0 | Feature Plan and Design Mockup Approval | Meeting with customer and design review | 11/11/2019 – 11/15/2019 |
| Development | Sprint 1 | Administrator portal with basic record keeping abilities. | Create the administrator portal with the basic features of a record keeping system. | 11/18/2019 – 11/22/2019 |
|  | Sprint 2 | Administrator portal with ad-hoc report creation. | Create the advanced features of the record keeping system in the administration portal, including ad-hoc report creation. | 11/25/2019 – 11/29/2019 |
|  | Sprint 3 | Public web catalogue with search feature. | Creation of public web catalogue from the design mockups, including a front page and a searchable index of animals. | 12/02/2019 – 12/06/2019 |
|  | Sprint 4 | Integration of unresolved customer feedback and final user acceptance testing. | Fixing of bugs and other issues from customer feedback that have not been resolved at this stage. Final user acceptance testing and approval will occur. | 12/9/2019 – 12/13/2019 |
|  | Sprint 5 | Production implementation | The production environment will be setup and application will be deployed. | 12/16/2019 – 12/20/2019 |